Meeting Week 4
October 21, 2025.
12:00
Attendees:
Tania Reyes, Ben Crosfield

1. Agenda
- Quality Requirements need to be completed
-Finish Use Case Diagram
- Start working on Activity Diagram

2. Progress Since Last Meeting
-Lucas, Ben, and Tania have shown their quality requirements to the rest of the group.
-Group members have started their Use Case Model.

3. Actions Agreed (Next Steps)
- Finalise Use Case Diagram + upload to Github
- Work on Activity Diagram

4. Issues to Solve
- One group member has not sent their part of the work. Group leader will contact him for updates on coursework.

5. Next Meeting
Next practical session (October 28)